**Project 397– Resume Classification**

Business objective-

The document classification solution should significantly reduce the manual human effort in the HRM. It should achieve a higher level of accuracy and automation with minimal human intervention

**Milestones: Phase 1**

| **Milestone** | **Duration** | **Task start - End Date** |
| --- | --- | --- |
| Kick off and Business Objective discussion | 1 day | 11-05-2024 |
| Data set Details | 1 Week – 1 ½ week | 14-05-2024 |
| EDA | 1 Weeks – 1 ½ week | 18-05-2024 |
| Model Building & Model Evaluation | 1 Week – 1 ½ week | 25-05-2024 |
| Deployment | 1 Week | 01-06-2024 |
| Final presentation | 1 day | 08-06-2024 |

Protocols:

1. All participants should add here to agreed timelines and timelines will not be extended
2. All the documentation – Final presentation and R/python code to be submitted before the final presentation day
3. All the participants must attend review meetings